## Slide 1: SDLC

## Slide 2: SOFTWARE DEVELOPMENT LIFE CYCLE (SDLC)
Software development life cycle (SDLC) - a structured step-by-step approach for developing Software systems
Typical activities include:
    Determining budgets
    Gathering business requirements
    Designing models
    Writing user documentation

## Slide 3: SOFTWARE DEVELOPMENT LIFE CYCLE (SDLC)
SDLC PHASE | ACTIVITIES
Planning | Define the system to be developed Set the project scope Develop the project plan
Analysis | Gather business requirements
Design | Design the technical architecture Design system models
Development | Build technical architecture Build databases and programs
Testing | Write test conditions Perform testing
Implementation | Write user documentation Provide training
Maintenance | Build a help desk Support system changes

## Slide 4: SOFTWARE DEVELOPMENT LIFE CYCLE (SDLC)
The SDLC has 7 phases:
  Planning
  Analysis
  Design
  Development
  Testing
  Implementation
  Maintenance

## Slide 5: SOFTWARE DEVELOPMENT LIFE CYCLE (SDLC)

## Slide 6: Phase 1: Planning
Planning phase - involves determining a solid plan for developing your information system
Three primary planning activities:
  Define the system to be developed
  Set the project scope
    Project scope - clearly defines the high-level system requirements
    Project scope document - a written definition of the project scope

## Slide 7: Phase 1: Planning
  Develop the project plan including tasks, resources, and timeframes
    Project plan - defines the what, when, and who questions of system development
    Project manager - an individual who is an expert in project planning and management, defines and develops the project plan and tracks the plan to ensure all key project milestones are completed on time
    Project milestones - represent key dates for which you need a certain group of activities performed

## Slide 8: Phase 1: Planning

## Slide 9: Phase 2: Analysis
Analysis phase - involves end users and IT specialists working together to gather, understand, and document the business requirements for the proposed system

## Slide 10: Phase 2: Analysis
Two primary analysis activities:
  Gather the business requirements
    Business requirements - the detailed set of knowledge worker requests that the system must meet in order to be successful
  Prioritize the requirements
    Requirements definition document – prioritizes the business requirements and places them in a formal comprehensive document

## Slide 11: Phase 3: Design
Design phase - build a technical blueprint of how the proposed system will work
Two primary design activities:
  Design the technical architecture
    Technical architecture - defines the hardware, software, and telecommunications equipment required to run the system
  Design system models
    Modeling - the activity of drawing a graphical representation of a design
    GUI screen design - the ability to model the information system screens for an entire system

## Slide 12: Phase 4: Development
Development phase - take all of your detailed design documents from the design phase and transform them into an actual system
Two primary development activities:
  Build the technical architecture
  Build the database and programs
    Both of these activities are mostly performed by IT specialists

## Slide 13: Phase 5: Testing
Testing phase - verifies that the system works and meets all of the business requirements defined in the analysis phase
Two primary testing activities:
  Write the test conditions
    Test conditions - the detailed steps the system must perform along with the expected results of each step

## Slide 14: Phase 5: Testing
  Perform the testing of the system
    Unit testing – tests individual units of code
    Integration testing – verifies that separate systems work together - functional aspects of the integrated components
    System testing – verifies that the units of code function correctly when integrated for functional and non-functional requirements(performance, usability etc).
    User acceptance testing (UAT) – determines if the system satisfies the business requirements

## Slide 15: Phase 6: Implementation / Deployment
Implementation phase - distribute the system to all of the knowledge workers and they begin using the system to perform their everyday jobs
Two primary implementation activities
  Write detailed user documentation
    User documentation - highlights how to use the system
  Provide training for the system users
    Online training - runs over the Internet or off a CD-ROM
    Workshop training - is held in a classroom environment and lead by an instructor

## Slide 16: Phase 6: Implementation
Choose the right implementation method
  Parallel implementation – use both the old and new system simultaneously
  Plunge implementation – discard the old system completely and use the new
  Pilot implementation – start with small groups of people on the new system and gradually add more users
  Phased implementation – implement the new system in phases

## Slide 17: Phase 7: Maintenance
Maintenance phase - monitor and support the new system to ensure it continues to meet the business goals
Two primary maintenance activities:
  Build a help desk to support the system users
    Help desk - a group of people who responds to knowledge workers’ questions
  Provide an environment to support system changes