## Slide 1
Incremental
Model

## Slide 2
Defination.
• In incremental model the whole requirement is divided into various builds.
• Each module (independent units) passes through the requirements, design,
implementation and testing phases.
• The incremental
build model is a method of software development
where
the
product
is
designed,
implemented
and
tested
incrementally
until
the
product
is finished.
Whole requirement
build3
Build2
build1

## Slide 3
Each
subsequent(coming
after
•
something
in
time)
release
of
the
module
adds
function
to
the
previous
release.
The
process
continues
till
the
complete
system
is
achieved.

## Slide 4
• when we work
piece by piece fully finished.
incrementally we are adding
but expect that each piece
is
Thus keep on
adding
the
pieces
until
1
it’s
complete.
2
3
block
block
block

## Slide 6
Incremental development model:

## Slide 7: INCREMENTAL MODEL LIFE CYCLE

## Slide 8: THE INCREMENTAL MODEL
 increment #n
 Increment #2
 Increment#1
planning
planning
planning
Modeling analysis design
Modeling analysis design
Modeling analysis design
Construction
code test
Construction
code test
Construction code test
Deployment delivery feedback
Deployment
delivery feedback
Deployment
delivery feedback
Software functionality and features
Delivery of 2nd
increment
Delivery of nth increment
Delivery of 1 st increment
Project calendar time

## Slide 9: INCREMENTAL MODEL LIFE CYCLE
 It basically:
 divides the overall project into a number of increments.
 Then it applies the waterfall model to each increment.
 The system is put into production when the first increment is delivered.
 As time passes additional increments are completed and added to the working system
 key process are to start with a simple implementation of a subset of the software requirements and iteratively enhance the evolving sequence of versions until the full system is implemented.
At each iteration, design modifications are made and new functional capabilities are added.
Notes:
 Phases on each increment are sequential.

## Slide 10
When
to use
the
Incremental
model:
• This model can be used
of the complete system understood.
when the requirements
are clearly defined and
• Major requirements must be defined; however,
some details can evolve with time.
• There is a need to get a product to the market
early.

## Slide 11
Advantages
of Incremental
model
• Generates working software quickly and early during the software life cycle.
• This model is more flexible – less costly to change scope and requirements.
• It is easier to test and debug during a smaller iteration.
• In this model customer can respond to each built.
• Lowers initial delivery cost.
• Easier to manage risk because risky pieces are identified and handled during it’s iteration.

## Slide 12
Disadvantages
of
Incremental
model:
• Needs good planning and design.
• Needs a clear and complete definition of the whole system before it can incrementally.
• Total cost is higher than waterfall.
be broken down and
built